AniTrack

Implementation Plan

Version 1.0 · March 2026 · 21-Day Build Schedule

# Overview

AniTrack is a 22-feature, 13-page web platform. The build is broken into 7 phases over 21 days. Each phase has a clearly defined scope, file list, and verification checklist. Phases must be completed sequentially — each phase depends on the previous.

| Phase | Name | Days | Pages / Files |
| --- | --- | --- | --- |
| 1 | Foundation | 1–2 | All CSS tokens + core JS modules |
| 2 | Auth + Core Pages | 3–6 | login.html, index.html, list.html |
| 3 | Discovery | 7–10 | search.html, detail.html, character.html |
| 4 | Seasonal | 11–12 | seasonal.html |
| 5 | Community | 13–16 | clubs.html, club-detail.html |
| 6 | Dashboard + Admin | 17–18 | analytics.html, admin.html, profile.html |
| 7 | Polish + Deploy | 19–21 | PWA, reminders, sharing, help, deploy |

# Phase 1 — Foundation (Days 1–2)

This phase creates everything every other page depends on. No HTML pages are built yet. Just the infrastructure.

## CSS Files

- css/variables.css — ALL design tokens (colors, spacing, typography, shadows)

- css/reset.css — box-sizing, margin reset, base body and html rules

- css/layout.css — .container, .page-wrapper, .grid, .flex, utility classes

- css/navbar.css — fixed navbar, logo, nav links, hamburger button

- css/modal.css — .modal-overlay, .modal-card, .modal-header, bottom-sheet on mobile

- css/toast.css — .toast-container, .toast, 4 type variants, keyframe animations

- css/skeleton.css — .skeleton, shimmer keyframe, size variants

- css/badges.css — .badge, status color variants, platform badges, genre tags

- css/themes.css — body[data-theme='light'] overrides only

## JavaScript Modules

- js/storage.js — all localStorage get/set/delete helpers for all 6 data stores

- js/auth.js — hashPassword(), register(), login(), logout(), isLoggedIn(), guardRoute(), getUser(), isAdmin()

- js/api.js — all Jikan API functions with rate limiting, retry, null-safe returns

- js/ui.js — renderAnimeCard(), renderSkeletonCards(), showToast(), openModal(), closeModal(), renderEmptyState(), renderProgress()

- js/theme.js — initTheme(), toggleTheme(), saveTheme()

- js/navbar.js — injectNavbar(), setActiveNavItem(), initHamburger()

- js/shortcuts.js — initShortcuts() binding all keyboard shortcuts

- js/pwa.js — registerServiceWorker()

- js/app.js — initPage() router that calls correct page init function per URL

## Verification Checklist

- All CSS files have zero syntax errors

- All JS files pass node --check validation

- Dark/light toggle works (test by calling toggleTheme() in console)

- localStorage helpers read/write/delete correctly

- Navbar renders with correct active state on each page

# Phase 2 — Auth + Core Pages (Days 3–6)

## Files to Build

- login.html + css/auth.css — login/register form, validation, error states

- index.html + css/hero.css + css/cards.css — hero banner, Top Airing row, Top Rated row, announcement banner

- list.html + css/watchlist.css + js/watchlist.js + js/progress.js — full watchlist table

## Key Implementation Notes

- Auth: register hashes password with crypto.subtle.digest('SHA-256') — requires localhost or HTTPS

- Auth: session stored in at_session with 7-day expiry — check expiry on every guardRoute() call

- Home: load Top Airing and Top Rated as two separate rows — show skeletons while loading

- Home: check at_announcement in localStorage — if active, show dismissible banner at top

- Watchlist: episode +/- counter must update both localStorage and DOM without re-rendering full table

- Watchlist: auto-set status to 'completed' and fire confetti when watchedEp === totalEp

## Verification Checklist

- Register → new user created in at_user

- Login → password hash matches → at_session created

- Accessing list.html without login → redirect to login.html

- Home page loads real anime from Jikan (not dummy data)

- Skeleton loaders appear and disappear correctly

- Add show to watchlist → refresh → entry still present

- Episode counter +/- persists on refresh

- Status tabs filter correctly

# Phase 3 — Discovery (Days 7–10)

## Files to Build

- search.html + js/search.js — search input with 400ms debounce, filter sidebar, results grid

- detail.html + css/detail.css + js/detail.js — full show detail page

- character.html + js/character.js — character profile page

## Key Implementation Notes

- Search: genre list loaded once from Jikan /genres/anime and cached in sessionStorage

- Search: active filters displayed as chips above results — each chip has an × button to remove that filter

- Search: filter state synced to URL params so filtered URLs are shareable

- Detail: load anime data, episodes, characters, videos, streaming in parallel (max 3 Promise.all)

- Detail: episodes render in an accordion — each episode has number, title, filler badge if applicable

- Detail: streaming links use renderPlatformBadge() with brand colors for Crunchyroll, Netflix, etc.

- Detail: trailer embeds use YouTube iframe from Jikan videos response

- Character: load via ?id= URL param — shows character image, description, voice actors table

## Verification Checklist

- Search 'Naruto' → results appear after debounce

- Genre filter → results update client-side immediately

- Active filter chips display and are removable

- Detail page loads for ?id=1 (Cowboy Bebop) with full info

- Streaming badges render and open correct URLs

- Episodes accordion expands/collapses

- Reviews section shows empty state with CTA when no reviews exist

- Character page loads with ?id= param

# Phase 4 — Seasonal Calendar (Days 11–12)

## Files to Build

- seasonal.html + css/seasonal.css + js/seasonal.js

## Key Implementation Notes

- Layout: 7 columns, one per weekday. Each column shows airing shows with time slot

- Data: Jikan /seasons/now returns shows with broadcast day/time — group by day

- Navigation: prev/next season buttons call /seasons/{year}/{season}

- Season selector dropdown shows list from /seasons endpoint

- Each card in the grid is a mini anime card — click navigates to detail.html?id=

- Shows with no broadcast day go into an 'Unknown' overflow section below the grid

## Verification Checklist

- Current season grid loads with real data

- Shows grouped correctly by weekday

- Season navigation prev/next works

- Clicking a show card navigates to correct detail page

# Phase 5 — Community (Days 13–16)

## Files to Build

- clubs.html + css/clubs.css + js/clubs.js — club directory + create club

- club-detail.html + js/polls.js + js/reviews.js — threads, polls, reviews

## Key Implementation Notes

- Clubs: stored in at_clubs in localStorage. Public clubs visible to all users. Private clubs: members only

- Threads: support nested replies up to 2 levels deep

- Spoiler: all posts/replies/reviews have a spoiler checkbox. Render with blur CSS class if checked

- Polls: options render as percentage bars with transition animation on vote

- Reviews: on detail.html, not in clubs. Score uses star rating UI (1-10). Helpful counter uses Set of userIds

- Confetti: use canvas-confetti CDN or implement a simple canvas particle burst

- Report: any post or review has a 'Report' button that adds to at_reported array

## Verification Checklist

- Create club → appears in directory

- Create thread in club → renders with author and timestamp

- Reply to thread → renders indented below parent

- Spoiler post → content blurred → click reveals

- Vote in poll → result bars animate to new percentages

- Submit review with score → appears on detail page

- Helpful/Not Helpful buttons increment correctly (one action per user)

- Confetti fires when show marked Completed

# Phase 6 — Dashboard, Admin, Profile (Days 17–18)

## Files to Build

- analytics.html + css/analytics.css + js/analytics.js

- admin.html + css/admin.css + js/admin.js

- profile.html + css/profile.css

- js/recommendations.js

## Key Implementation Notes

- Analytics: compute all stats from at_watchlist — no API calls needed

- Analytics: destroy existing Chart.js instances before re-rendering to prevent canvas conflicts

- Admin: check isAdmin() in auth.js on page load — redirect to index.html if false

- Admin: announcement saves to at_announcement with active flag — home page checks this on load

- Recommendations: build genre score map from completed/watching entries weighted by user score. Fetch top anime from top 3 genres via Jikan. Filter out already-watched shows.

- Profile: show computed stats (total shows, episodes, hours, avg score). Allow username/bio/avatar edit.

## Verification Checklist

- Stat cards show correct totals from watchlist data

- Genre doughnut, activity bar, and status pie all render

- Charts resize correctly at different viewport widths

- admin.html redirects non-admin users

- Set announcement → banner appears on home page

- Remove report → disappears from queue

- Recommendations return genre-matched shows not in watchlist

# Phase 7 — Polish + Deploy (Days 19–21)

## Files to Build

- js/reminders.js — Web Notifications API

- js/share.js — btoa watchlist sharing + CSV export

- help.html — FAQ + shortcuts reference

- manifest.json — PWA manifest

- sw.js — Service worker with versioned caching strategy

- robots.txt, sitemap.xml, netlify.toml

- README.md, CHANGELOG.md

## Key Implementation Notes

- Reminders: request Notification.requestPermission() before scheduling. setTimeout for delay. Store reminder in at_reminders with fired flag.

- Share: btoa(encodeURIComponent(JSON.stringify(watchlist))) to handle Japanese characters

- Service Worker: cache name 'anitrack-v1'. Network-first for API calls. Cache-first for CSS/JS/fonts. Return cached index.html for all navigation requests.

- Lighthouse: run audit before calling phase complete. Fix any issues reducing Performance below 85.

## Deployment Steps

- Run full Lighthouse audit. Fix all issues.

- Verify zero console errors on all 13 pages

- Push to GitHub: git init → git add . → git commit → git remote add → git push

- Connect repo to Netlify. Deploy.

- Test live URL — verify service worker installs on HTTPS

- Test PWA install on mobile

- Test offline mode (Chrome DevTools → Network → Offline)

- Update sitemap.xml with final live URL

## Final Verification Checklist

- All 14 brief features: working

- All 8 extra features: working

- Lighthouse Performance: ≥ 85

- Lighthouse Accessibility: ≥ 90

- Lighthouse SEO: ≥ 90

- Lighthouse PWA: ≥ 90

- Console errors: 0

- Responsive: 375px, 768px, 1024px, 1440px

- Offline: core pages load without network

- PWA: installable prompt appears on mobile

- Auth: login, register, logout all work

- All Jikan API calls handle null responses gracefully

- All forms have validation and error states

- All images have alt text

- All modals closable with ESC key

- All keyboard shortcuts work

- README.md has live link and screenshot

- Submitted to Launched Global: support@launched.org.in

# Hooks Configuration

Create file: anitrack/.claude/settings.json

| Hook | Trigger | Command | Purpose |
| --- | --- | --- | --- |
| PreToolUse | Write | echo writing filename | Log every file write for audit trail |
| PostToolUse (1) | Write *.js¦*.css¦*.html | npx prettier --write $FILE | Auto-format every written file |
| PostToolUse (2) | Write *.js | node --check $FILE | Syntax check every JS file immediately |
| Notification | Any | osascript notification OR notify-send | Desktop ping when Claude needs input |
| Stop | Phase complete | Count changed files + desktop notification | Notify when a build phase finishes |

# Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Jikan API 429 rate limit errors | High | Medium | delay(400) between calls, retry once on 429, graceful error states |
| localStorage 5MB quota exceeded | Medium | High | Storage quota checker at 80%, warn user, offer data export/clean |
| Web Notifications blocked by browser | Medium | Low | Graceful fallback — show in-app reminder card instead |
| SHA-256 crypto.subtle fails on file:// URL | High | High | Test on localhost or Netlify HTTPS only — never file:// |
| Chart.js canvas conflicts on re-render | Medium | Medium | Always call chart.destroy() before instantiating on same canvas |
| Service worker serving stale cache after deploy | High | High | Increment cache name on every deploy — anitrack-v1 → anitrack-v2 |
| Jikan image URLs returning broken images | Medium | Low | Always use ?. optional chaining + local placeholder fallback image |
| Scope creep delaying submission | High | High | Strict phase gates — no phase 3 work during phase 1 build |